Initial Project Planning Template

| Date | 19 September 2026 |
| --- | --- |
| Team ID | MCA |
| Project Name | Smartphone Usage, Digital Addiction and Well-being Analytics |
| Maximum Marks | 4 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Registration | USN-1 | As a user, I can register for the application by entering my name, email, and password. | 2 | High | Member 1 | 21 Sep 2026 | 27 Sep 2026 |
| Sprint-1 |  | USN-2 | As a user, I can confirm my registration using email verification. | 1 | High | Member 2 | 21 Sep 2026 | 27 Sep 2026 |
| Sprint-1 | Login | USN-3 | As a user, I can log into the application using my email and password. | 1 | High | Member 1 | 21 Sep 2026 | 27 Sep 2026 |
| Sprint-2 | Smartphone Usage Tracking | USN-4 | As a user, I can enter my daily smartphone screen-time and app usage details. | 3 | High | Member 3 | 28 Sep 2026 | 04 Oct 2026 |
| Sprint-2 |  | USN-5 | As a user, I can view my daily and weekly smartphone usage statistics. | 3 | High | Member 2 | 28 Sep 2026 | 04 Oct 2026 |
| Sprint-2 |  | USN-6 | As a user, I can categorize my smartphone usage into social media, entertainment, education, and other activities. | 2 | Medium | Member 3 | 28 Sep 2026 | 04 Oct 2026 |
| Sprint-3 | Digital Addiction Analysis | USN-7 | As a user, I can complete a digital addiction questionnaire to assess my smartphone usage habits. | 3 | High | Member 1 | 05 Oct 2026 | 11 Oct 2026 |
| Sprint-3 |  | USN-8 | As a user, I can view my digital addiction level based on my usage patterns and questionnaire results. | 3 | High | Member 2 | 05 Oct 2026 | 11 Oct 2026 |
| Sprint-3 | Well-being Analytics | USN-9 | As a user, I can enter my sleep, mood, stress, and physical activity information. | 3 | High | Member 3 | 05 Oct 2026 | 11 Oct 2026 |
| Sprint-4 | Analytics Dashboard | USN-10 | As a user, I can view charts showing the relationship between smartphone usage and well-being. | 5 | High | Member 1 | 12 Oct 2026 | 18 Oct 2026 |
| Sprint-4 |  | USN-11 | As a user, I can view personalized insights based on my smartphone usage and well-being data. | 3 | High | Member 2 | 12 Oct 2026 | 18 Oct 2026 |
| Sprint-4 | Recommendations | USN-12 | As a user, I can receive suggestions for reducing excessive smartphone usage and improving digital well-being. | 2 | Medium | Member 3 | 12 Oct 2026 | 18 Oct 2026 |